**SPRINT PLANNER**

|  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| **Feature ID** | **Sprint** | **Start Date** | **End Date** | **Estimation Hours** | **Sprint Goal** | **Acceptance Criteria** |
| 1 | 1 | 04/02/19 | 09/02/19 | 30 hours | Create login and registration for users | Given I am a new user, I want to register to the system when, I fill the registration details and login using username and password and clicks on sign in button. Then, the system signs me in |
| 2 | 1 | 11/02/19 | 16/02/19 | 30 hours | Manage some admin activities | Given, I am an administrator, I can manage states, constituencies, booths and officers. Assign officers to various booths, manage election dates and political parties |
|  | 2 | 18/02/19 | 23/02/19 | 30 hours | Other administrative activities | Given I am an admin, I want to finalize the candidate list and control voting process when I login to the system |
| 3 | 2 | 25/02/19 | 02/03/19 | 30 hours | Candidate Activities | Given I am a candidate, when I login to the system, then, I want to submit and withdraw nominations |
|  | 3 | 04/03/19 | 09/03/19 | 30 | Remaining candidate activities | Given, I am a candidate, when I login to the system, I want to do remaining candidate activities |
| 4 | 3 | 11/03/19 | 16/03/19 | 30 | View dates and votes | Given, I am a voter when, I login to the system, then, I can view election dates, parties etc.. and make a vote |
|  | 4 | 18/03/19 | 23/03/19 | 30 | Manage voting process | Given, I am an admin, when I login to the system, then, Ican manage the voting process |
| 5 | 4 | 25/03/19 | 30/03/19 | 30 | Manage Results | Given, I am an admin, when the election process is over, then, I can generate and publish election results |
| 6 | 5 | 01/04/19 | 06/03/19 | 30 | Manage complaints | Given, I am a user, when, I login to the system, then I can make complaints Given, I am an admin, when I login to the system, I can view and reply to complaints |